# Project Roadmap

|  |  |
| --- | --- |
| **Actions** | **Completed** |

|  |  |
| --- | --- |
| 1. Standard Authorization Request (SAR) Filed | November 23, 2021 |
| 1. WECC Standards Committee (WSC) approved the SAR | December 7, 2021 |
| 1. Drafting Team (DT) Solicitation | January 26, 2022 |
| 1. Drafting Team (DT) Solicitation – Reminder | February 9, 2022 |
| 1. WSC approves a Drafting Team | March 22, 2022 |
| 1. DT Meeting | May 5, 2022 |
| 1. DT Meeting | May 19, 2022 |
| 1. DT Meeting | June 2, 2022 |
| 1. DT Meeting | June 16, 2022 |
| 1. DT Meeting | June 30, 2022 |
| 1. DT Meeting | August 4, 2022 |
| 1. Posting 1 Open | August 22, 2022 |
| 1. Posting 1 Closed | September 21, 2022 |
| 1. DT Meeting | October 6, 2022 |
| 1. DT Meeting | October 20, 2022 |
| 1. DT Meeting | November 17, 2022 |
| 1. DT Meeting | December 1, 2022 |
| 1. Posting 2 Open | December 12, 2022 |
| 1. Posting 2 Closed | January 11, 2023 |
| 1. DT Meeting | January 26, 2023 |
| 1. DT Meeting | March 23, 2023 |
| 1. DT Meeting | March 30, 2023 |
| 1. Posting 3 Open | April 6, 2023 |
| 1. Posting 3 Closed | May 8, 2023 |
| 1. DT Meeting | June 8, 2023 |
| 1. DT Meeting | June 15, 2023 |
| 1. Posting 4 Open | June 21, 2023 |
| 1. Posting 4 Closed | July 21, 2023 |
| 1. DT Meeting | July 27, 2023 |
| 1. WSC Approved for Ballot | August 9, 2023 |
| 1. Ballot Pool Open | August 21, 2023 |
| 1. Ballot Pool Closed | September 6, 2023 |
| 1. Standards Briefing | September 13, 2023 |
| 1. Ballot Open | September 14, 2023 |
| 1. Ballot Closed | September 29, 2023 |
| 1. WSC Approved for WECC Board of Director (Board) Disposition | December 5, 2023 |
| 1. WECC Board Approved for NERC/FERC Filing | March 13, 2024 |
| 1. NERC 45-Day Comment – Open | April 10, 2024 |
| 1. NERC 45-Day Comment – Closed | May 28, 2024 |
| 1. DT Meeting | June 27, 2024 |
| 1. WSC Review of NERC Proposed Non-Substantive Changes | TDB |
| 1. NERC Board of Trustees Approved | TDB |
| 1. FERC Approved | TDB |